## Slide 1: DanceSoft
Senior design group: Marcus Berger and Dicheng WU

## Slide 2: Rapid City Academy of Dance Arts
What is the Academy of Dance Arts
  Dance school with located in Rapid City, South Dakota
  Provide dance classes for student in the area
Sponsor: Dr. Jeff McGough, Vice president
Main Client: Julie McFarland, Owner and Artistic Director

## Slide 3: Project Overview
Purpose of project / Goal
  Developing a software for administers and teachers at Academy of Dance Arts to manage the day-to-day activities.
Project Needs
  Database
  GUI
Development Constraints
  Open Source
Project functionality
  Administers can see the information for every teacher and student.
  Teachers can see his or her student’s information and classes schedules.

## Slide 4: Database Architecture

## Slide 5: GUI Architecture

## Slide 6: User Stories
User Stories worked on since new semester:
Payroll and Billing
  Calculating Student Tuition
  Teacher Hours
  Etc..
Student Registration
  Added after student interface was dropped from requirements,
Bug Fix and Quality Updates

## Slide 7: Backlog Since Semester
Quality of life updates
Removal function to maintain database
Teacher Hours/Payment
Credits and refunds for classes
Student billing and payments
Registration
Fix Bugs

## Slide 8: Remaining Backlog
Remaining client request
  Finish Student Registration
  Secure the system
  Final deployment
Clean up and quality of life updates
  Interfaces
  Help Guides/User Guide
  Other request from client
Testing and Design Fair Presentation

## Slide 9: Current Testing Procedure
Interior code testing like SQL Query within code
Most testing for the project is manual GUI testing
  Taking a page testing functionality and looking at the database result or modification needs.
  Most test were database interactions and then checking for correct results.
Final Testing:
  Start from opening of system down
  Confirmation that all requirements can be accomplished within system interface
  Find bugs or needed quality updates

## Slide 10: Project Update
Updates since last presentation:
Dropped Student Interface
Added User Stories to compensate
Billing Functions
Bug Fixes
Quality of Life Update
Requirements Updates

## Slide 11: Tool and Budget Update
Tools:
  Xcode and Python IDE
  Github and Trello
  PyQt
  MySQL
No budget currently - Box budget not currently decided
Intellectual Property: All open source, licensed under PyQt’s special GPL.

## Slide 12: Successes and Failures
Successes:
  Got project to a internal testing state
    Functions can be run and tested completely within interface
  Most functions are in testing phase
Failures:
  Student Interface had to be dropped
  Backlogs rolled over into next sprints
  Team’s other obligations interfered with team efficiency and outside of meetings

## Slide 13: Risk and Mitigation
Usability:
  Keep interfaces as simple as possible for user, while not compromising the wanted functionality
  Retrieval of information and easy to use
Data backup
  Backup database in local machine and Linux box.
Security
  Encryption of the data
  Protect user data

## Slide 14: Prototype/Demo

## Slide 15: The Last Sprint
Clean up GUI work
Bug Fixes
Last Minute Client Request/Updates
Testing
Client Confirmation
Design Fair Preparation
Finalize Documentation and User Guide

## Slide 16: Final Deliverables
The DanceSoft Project
The Final Documents
Design Fair Presentation

## Slide 17: Any Questions?